# 13 Gold Diamonds — Product Requirements Document (Draft)

This document is a working PRD (Product Requirements Document) for the 13 Gold Diamonds members’ back-office platform. It consolidates and structures all collected user-facing requirements. We will refine and iterate on each section during discussion.

## Phase 1 — Starter (MVP)

These features are required to launch the first working version.

### 1. Member Access & Accounts

- Member registration

- Login

- Password reset

- Email verification

- Access to member-only areas

### 2. New Member Onboarding

- Welcome message

- Social media pages to follow

- WhatsApp group links

- Telegram group links

### 3. Product Information Pages (Basic)

- What the product is

- How to take

- Dosage

- Benefits

### 4. Basic Navigation

- Welcome

- Social Channels

- Products

- Testimonials

## Phase 2 — Essential (Core Value Features)

These features provide the full business value and complete the core offering.

### 5. Testimonials

- Organised by product taken

- Organised by health issue resolved

- Filter by tag

- Admin approval flow

### 6. Business Training

- How to do the business

- Group lunch treat method

- Income methods:

  - 3×7

  - 111 coffee method

  - 1 simple method

### 7. Financial Goal Guidance

- How to reach income targets (e.g., $60k/month)

- Breakdown of systems

- Step-by-step training

### 8. Mindset Training (13 Gold Diamond Mindset)

- This is a business and should be run like one

- This is not a hobby

- 3-year graph to chart success

- Drinking the coffee = becoming a CEO

### 9. Content Library

- Podcasts

- Blogs

- Training videos

- Screenshots & step-by-step guides

- SH website navigation guide

### 10. Admin Functions (Core)

- Upload/edit content

- Upload images/videos

- Manage product information

- Approve testimonials

- Manage users

## Phase 3 — Nice to Haves (Enhancements & Upgrades)

These improve user experience but are not required for initial or core operation.

### 11. Advanced Search Function

- Search across products, testimonials, guides, mindset materials, LOA, podcasts/blogs

### 12. Law of Attraction Tools

- LOA techniques to accelerate results

### 13. Optional Product Enhancements

- Price list

- Image/video gallery

### 14. Admin Enhancements

- Edit translations (if any in future)

- Additional content categories

- Analytics dashboards

This new structure categorises the entire PRD into Starter → Essential → Nice to Have phases for clearer planning and prioritisation.

## Final Navigation Structure

This is the intended final navigation layout combining all phases into a clean, intuitive structure.

### Main Navigation (User Side)

- Home / Welcome

- Social Channels

  - WhatsApp Groups

  - Telegram Groups

  - Social Media Pages

- Products

  - Product Information

  - Dosage & Benefits

  - Gallery (Phase 3)

- Testimonials

  - By Product

  - By Health Issue

  - By Tag

- Business Training

  - 3×7

  - 111 Coffee Method

  - 1 Simple Method

  - Group Lunch Treat Method

- Financial Goals

  - Income Breakdown

  - Step-by-Step Guides

- Mindset Training

- Content Library

  - Podcasts

  - Blogs

  - Training Videos

  - Step-by-Step Guides

  - SH Website Navigation Guide

- Law of Attraction Tools (Phase 3)

### Admin Navigation

- Dashboard

- Content Management

  - Upload/Edit Content

  - Manage Product Info

  - Image/Video Uploads

- Testimonials Management

  - Approvals

  - Edits

- User Management

- Advanced Tools (Phase 3)

  - Translations

  - Additional Categories

  - Analytics Dashboards

## Recommended Theme & Styling for Wellness App

A wellness‑focused brand should feel calming, trustworthy, clean, and uplifting. Suggested theme:

### Color Scheme

- Primary: Soft Emerald Green #3BB497

- Secondary: Warm Gold #F2C94C

- Neutral Base: Off-White #F7F7F5

- Dark Text: Charcoal #2C2C2C

- Primary: Soft Emerald Green (#3BB497) — healing, natural, wellness

- Secondary: Warm Gold (#F2C94C) — prosperity, success (fits 13 Gold Diamonds brand)

- Neutral Base: Off‑White (#F7F7F5) — clean and modern

- Dark Text: Charcoal (#2C2C2C) — softer than black for wellness tone

### Accent Colors

- Calming Blue #6EC6F0

- Soft Coral #FF8F7A

- Calming Blue (#6EC6F0): For educational/training sections

- Soft Coral (#FF8F7A): For call‑to‑action without feeling aggressive

### Typography

- Headings: Rounded sans‑serif (e.g., Poppins / Nunito)

- Body: Clean sans‑serif (e.g., Inter / Open Sans)

- Easy readability, no sharp or formal fonts.

### Styling Direction

- Rounded corners, soft shadow, warm gradients

- Lots of white space

- Wellness‑inspired imagery (plants, nature, soft lighting)

- Avoid harsh reds or pure black

If you want, I can generate a full UI style guide or sample screens next.